# PRD — AE Call-Prep Dashboard

Status: Draft / product vision — not a committed roadmap

Owner: Chhedup Lama

Date: 2026-07-15

Relationship to the case submission: This is a stretch artifact, not the

case deliverable. The actual submission is the conversational agent in

`src/` and `docs/one-pager.md`, which deliberately stayed inside the brief's

scope ("a conversational assistant, not a dashboard"). This document sketches

where that agent goes if it became a real internal product — the kind of

roadmap conversation the technical deep-dive is likely to pull on.

# 1. Executive summary

The CLI prototype proved something narrower and more useful than "an AE can

chat with an LLM about an account": a rule-based scan over Personio's own CRM

data can reliably surface the things an AE is *most likely to miss* — a

stalled deal, a renewal with no Economic Buyer, a customer whose usage just

dropped — and hand them off to an LLM only for narration and follow-up, not

detection. That split (deterministic signal, conversational delivery) is the

core of this product.

This PRD describes what that becomes as a daily-use tool: a dashboard an AE

opens each morning, a Get Insights action that scans their entire book of

accounts (not one account at a time, on request, like the CLI), master views

of the underlying data, a per-account detail page with an embedded chat

scoped to that account, and a portfolio-wide chat on the home page for

cross-account questions.

# 2. Problem & opportunity

The AE interviews (`data/enablement/13_ae_interview_notes.md`) are the

evidence base for this entire document. Three things came up unprompted,

across independent conversations:

"The honest prep is more like 10 minutes. And in those 10 minutes I'm

bouncing between Salesforce, Gong, the Drive folder where the battlecards

live, and sometimes a Slack thread." — Lena

"My problem isn't 'I don't have time to prep'... my problem is I don't

notice the thing until it's too late." — pattern across Lena, Thomas, Ines

"If a tool tells me a wrong fact, I lose three months of trust in it." —

Sofia

The opportunity isn't "make Q&A faster." It's: build the thing that reliably

notices what a busy AE, working 30–40 accounts, structurally can't hold in

their head — and be right often enough that Marcus (explicitly skeptical,

"I'll try it once... if it doesn't earn its keep on the first interaction, I

won't come back") keeps using it.

# 3. Goals

Cut real prep time for a portfolio of 30–40 accounts from ~30 min/week of

scattered lookups to a few minutes of triaged, prioritized review.

Surface the specific class of miss the interviews describe: stalled deals,

missing decision-makers, usage decline, competitor activity — before the

AE notices it themselves, not after.

Preserve trust as the top design constraint: every surfaced insight must be

traceable to real data, never an LLM guess.

# Non-goals (this phase)

Not a CRM. Salesforce (or whatever CRM Personio actually runs) remains

system of record; this tool reads it, never writes to it.

Not built for the enterprise AE motion. Ines's interview is explicit that

enterprise AEs (5 accounts, 12 stakeholders, 6-month cycles) have a

different problem — "connecting dots across stakeholders," not "get

context fast." Building one tool for both "is unlikely to land well," in

her words. Out of scope here; see Phase 3.

Not a communications platform. Sending anything to a customer (email,

WhatsApp, SMS) is explicitly Phase 2, not Phase 1.

No write-back to Snowflake/CRM in this phase — read-only.

# 4. Personas

Primary — Mid-market AE. The case's persona: ~18 months tenure, EMEA,

owns 30–40 accounts, mixed customer/prospect book. Matches Sofia's and

Thomas's interviews most closely. This PRD is written for her.

Secondary, named but out of scope for Phase 1 — Sales Manager. Wants a

rollup of team-level risk (which renewals are at risk this month, across

their reports' books), not per-account chat. This is a natural Phase 2 item

once RBAC exists — a Manager role that sees an aggregated insight feed across

their team's `OWNER_AE` accounts, not a redesign of the product.

Explicitly excluded — Enterprise AE (Ines's shape). Fewer accounts, more

stakeholders, longer cycles. Her own words: "don't try to build one thing for

both of us." Flagged as a Phase 3 candidate, not silently ignored.

# 5. Day in the life

Login. The AE authenticates; every view from here on is scoped to

accounts where `OWNER_AE` matches her.

Home dashboard. Empty or stale until she clicks Get Insights.

Get Insights. One click triggers a scan across her entire book — every

account she owns, run through the same rule-based flag logic the CLI

already has (`build_account_brief()`'s six checks), in one batch rather

than one account at a time. The dashboard populates with a prioritized

feed: "3 accounts need attention today," each a compact card (account

name, the flag, one line of why).

Master views. She can also browse the underlying data directly:

Accounts (full list, filterable, flag badges), Opportunities, Contacts,

Tickets — the same tables the CLI already queries, now as browsable lists

instead of only reachable through a query the agent decides to run.

Click into an account. The account detail page opens: the brief at

the top (same content the CLI leads with), tabs below for activity,

opportunities, usage trend, tickets, and the stakeholder map.

Chat, scoped to this account. An embedded chat on the account page —

same agent, same tools, but the account is already pinned, so she can just

ask "what should I open with" without naming the account again.

Back to the home page. For a portfolio-wide question ("which of my

renewals are at risk this month," "who am I meeting today that I haven't

prepped for") she uses the generic home-page chat instead — broader tool

access across her whole book, not pinned to one account.

# 6. Functional requirements

## 6.1 Auth & multi-AE scoping

Login identifies the AE; every query (accounts, opportunities, activities,

usage, tickets, contacts) is filtered by `OWNER_AE = <logged-in AE's

email>`. The schema already carries this field on `CRM.ACCOUNTS` — no data

model change needed, just an added `WHERE` clause plumbed through every

existing query function in `src/tools.py`.

## 6.2 Get Insights (the new capability)

This is the one thing the CLI genuinely doesn't do today — the CLI computes

a brief for *one* account, on request. Get Insights computes it for *every*

account an AE owns, proactively, in one action.

Triggered by an explicit button, not fully automatic (at least in Phase 1)

— the AE decides when to run it, keeping cost and staleness predictable.

Runs the same six deterministic flag checks from `build_account_brief()`

(stalled opportunity, missing Economic Buyer/Champion on >€30k deals,

usage decline, open P1/P2 ticket, quiet account, competitor mention)

across the AE's full account list.

Deliberately rule-based, not an LLM call per account. Running an LLM

judgment over 30–40 accounts on every click would be slow, expensive, and

— more importantly — inconsistent in a way that directly undermines

Sofia's trust bar ("I'd rather it told me less and was right"). The LLM's

job stays narration and chat, not detection.

Output: a ranked feed. Accounts with more/higher-severity flags surface

first. Each card names the flag plainly (no jargon), links to the account

detail page, and can be dismissed or snoozed.

## 6.3 Master data views

Accounts — full list scoped to the AE, filterable (status, segment,

region, flag present/absent), sortable, with flag badges pulled from the

latest Get Insights run.

Opportunities — list view (stage, amount, close date, days in stage),

filterable by stage/type.

Contacts — stakeholder list, filterable by persona type (Economic

Buyer / Champion / Influencer / Technical / User) — directly useful for

spotting the "no Champion on this account" pattern across the whole book,

not just one account at a time.

Tickets — support ticket list, filterable by status/priority.

## 6.4 Account detail page

Brief at the top (identical content/logic to what the CLI's

`get_account_brief` tool returns), rendered as flag cards, not a text

block.

Tabs: Activity, Opportunities, Usage, Tickets, Contacts — each backed by

the corresponding existing tool function (`get_activities`,

`get_opportunities`, `get_usage_trend`, `get_tickets`, `get_contacts`).

Embedded chat, pinned to this account's `account_id` — reuses `agent.py`'s

tool set and system prompt unchanged; the only difference from the CLI is

that the account is already resolved, so the first turn skips

`find_account`.

## 6.5 Home-page generic chat

Same underlying agent, but without an account pinned — can call

`find_account` and reason across the AE's whole book. Handles portfolio

questions the account-scoped chat structurally can't: "which of my

renewals close this month," "do I have any accounts with an open P1 right

now."

## 6.6 Insight feed lifecycle

Each Get Insights run produces a feed the AE can dismiss (acknowledged,

won't resurface unless the underlying condition changes) or leave open.

Dismissal state matters for Phase 2 telemetry (did the AE act on the flag)

and is worth capturing even though there's no notification system yet to

act on it.

# 7. Information architecture

Home
├── Get Insights (action) → populates Insight Feed
├── Insight Feed (cards, ranked, dismissible)
├── Generic chat (portfolio-wide, unpinned)
└── Master views
    ├── Accounts (list) → Account Detail
    │                       ├── Brief (flags)
    │                       ├── Tabs: Activity / Opportunities / Usage / Tickets / Contacts
    │                       └── Account-scoped chat (pinned)
    ├── Opportunities (list)
    ├── Contacts (list)
    └── Tickets (list)

# 8. Design principles

Translated directly from the interview findings into UI rules, not left as

abstractions:

Flags, not paragraphs. The insight feed and account brief render as

short cards with a badge and one line, matching Thomas's "two lines...

anything longer I'm going to skim." Long explanation lives one click away,

not in the default view.

Show the reason, always. Every flag card names *why* it fired (e.g.

"usage down 17% MoM, Apr→May") — never a bare "this account needs

attention." An unexplained flag is exactly the kind of thing that costs

three months of trust if it's ever wrong.

Progressive disclosure. Summary first everywhere — feed card → account

brief → tab detail → chat drill-down. Nothing forces the AE through detail

she didn't ask for.

The chat never contradicts the data views. Both read from the same

tool functions; the chat is a different way to ask, not a different source

of truth.

# 9. Non-functional requirements

Performance. A single `build_account_brief()` call issues roughly five

Snowflake queries. Get Insights running that across 30–40 accounts is

150–200 queries per click — needs batching (e.g. one set-based query per

data type across all owned accounts, rather than looping the existing

per-account functions) rather than a naive fan-out, or the button will

feel slow. This is a real architectural change from the CLI's per-account

query shape, not a minor optimization.

Security. The CLI today runs on one shared Snowflake PAT for the whole

team — fine for a prototype, not for a multi-AE product where `OWNER_AE`

scoping is meant to be a real boundary. Production needs per-AE identity

(or an application-layer service account with row-level enforcement) so

scoping isn't just a `WHERE` clause an AE could bypass by asking the right

question.

Observability. Minimum bar: log which flags fired, which were

dismissed, which account pages got opened from a flag — the raw material

for the success metrics below, and for Phase 2 triggers.

# 10. Success metrics

Activation — % of AEs who click Get Insights on a given work day.

Efficacy — % of surfaced flags that lead to a follow-up action

(account opened, chat drill-down, or — once available — a logged CRM

activity) rather than being dismissed unread.

Efficiency — self-reported prep-time reduction, sampled periodically

(this is closer to Lena's actual "10 vs 30 minutes" framing than any

system-measured proxy).

Retention — the literal bar Marcus set: does an AE who tries it once

come back the next day. This is the metric that matters most and the one

most likely to catch a bad launch early.

# 11. Technical approach (high level)

A thin API layer wrapping the existing `src/tools.py` query functions and

`src/agent.py`'s tool-runner logic — the backend isn't rebuilt, it's

exposed over HTTP instead of a CLI loop.

Get Insights becomes a batch job (see Performance above) rather than N

calls to the existing single-account function.

Frontend framework is an open decision, deliberately not prescribed here —

this PRD is scope and behavior, not a stack choice.

Auth needs a real identity provider tied to `OWNER_AE`; out of scope to

design in this document beyond noting the requirement.

# 12. Phased roadmap

Phase 1 — this PRD. Dashboard, Get Insights, master views, account

detail, account-scoped chat, home-page portfolio chat, multi-AE auth and

data scoping.

Phase 2 — named explicitly per current ask:

RBAC — Manager/Admin roles beyond plain AE (unlocks the Sales Manager

persona's team-rollup use case).

Triggers — scheduled/proactive insight scans (not just on-click),

push notifications when a new high-severity flag appears.

Communication channels — WhatsApp, SMS, email. Two distinct use cases

worth separating when this gets scoped for real: AE-facing nudges ("your

Halcyon renewal just went quiet") versus any customer-facing channel,

which is a materially different trust and compliance surface and should

not be assumed to ship together.

**Phase 3 — candidates, explicitly flagged as open questions, not

commitments:**

Enterprise AE variant (Ines's shape — different information architecture

entirely, not a filtered version of this one).

Delivery embedded in tools AEs already live in (Salesforce, Slack) instead

of a standalone app — directly responsive to Lena's "bouncing between four

tools" complaint, and possibly a bigger lever than anything in Phase 1 or 2.

# 13. Risks & open questions

Cost/latency at portfolio scale. Mitigated in this design by keeping

the scan itself rule-based (no LLM cost per account); the open question is

whether the batched-query approach in §11 is fast enough for a

synchronous button click or needs to become async with a "scanning..."

state.

Data freshness. The CLI computes "as of" from the latest activity date

in the data on every call. A dashboard needs an explicit answer to "how

stale can the insight feed be before it's shown" — not addressed here.

Shared-credential security gap. Called out in §9 as a real gap, not

hypothetical — today's prototype genuinely runs on one shared PAT.

Is a standalone app even the right call? Lena's complaint is about

tool sprawl, and this PRD proposes another tool. Phase 3's

embed-in-Salesforce idea may be the more honest answer than a polished

standalone dashboard — worth deciding before investing heavily in Phase 1

frontend work.

# 14. Known gaps (self-critique)

Found in review, not yet resolved in the design above. Ordered roughly by

how much each would hurt the core loop if shipped unaddressed — the first

two are structural enough that they'd undermine the product even if

everything else in this PRD were built perfectly.

No calendar/schedule awareness. The case persona is defined by

back-to-back calls, but Get Insights ranks purely by flag severity — it

doesn't know she has Fjord in 20 minutes and Halcyon at 2pm. Without

"what am I meeting today" as the primary lens, the AE still has to

cross-reference her calendar against the feed by hand, which is close to

the exact tool-sprawl problem this product exists to remove.

No noise-control model for the insight feed. Six independent flags,

no weighting, no cap. If 25 of 35 accounts flag something, the feed

becomes the wall of information the product was supposed to replace.

Needs an explicit severity score and a cap on what surfaces by default,

not just "more flags sort higher."

No feedback loop for flag quality. Nothing lets an AE mark a flag

wrong or point out a miss. Flags are the entire value proposition — if

precision drifts silently, the product rots without anyone noticing.

Needs a correction mechanism and a tracked precision metric, not just the

softer "% acted on" already in §10.

No CSM in the picture. The playbook is explicit that renewals are a

joint AE + CSM motion ("CS owns the relationship, the AE leads the

commercial conversation"), but this PRD has no CSM persona and no

handling of what happens when a renewal flag duplicates or contradicts

what the CSM already knows.

**Thomas's specific ask — distinguishing whose activity is whose — isn't

modeled.** He wants "the activity from the SDR that touched the account,"

distinct from his own notes. The Activity tab (§6.4) is generic; nothing

surfaces *who* logged an activity.

No empty/loading/error states defined. Zero flags across the whole

book, Snowflake down mid-scan, a slow Get Insights run — none of these

have a designed UX. For a trust-sensitive tool, an ambiguous failure is

worse than a missing feature.

Phase 2 comms channels have no compliance story. WhatsApp/SMS/email

to customers across DACH/Nordics/Iberia/France is a GDPR consent surface

with no mention anywhere in §12 — notable given Personio's own product is

HR compliance software.

**Tool-sprawl mitigation is deferred to Phase 3 when a cheap Phase 1 fix

exists.** §13 already admits Lena's complaint cuts against building a

fifth tool. A plain "open in Salesforce" link-out from the account page

costs almost nothing and answers the risk now instead of only naming it.

No mobile consideration. AEs prep in 10-minute gaps, often on the

move. Nothing in §9 addresses phone/tablet use.

No admin surface for flag thresholds. The €30k MEDDIC cutoff,

21-day quiet window, 10% usage-decline threshold, and 30-day stall are

hardcoded constants today (`src/tools.py`). Sales ops will want to tune

these without a code deploy — belongs with RBAC in Phase 2 but isn't

named there yet.

If forced to fix only two before a v1 build: #1 and #2. They're the ones

most likely to make the core loop fail in practice rather than just feel

incomplete. #3 is the one most likely to come up if pushed on "how do you

know this stays good."

# 15. Appendix

Data model reference: `docs/data_dictionary.md`

Case submission this extends: `docs/one-pager.md`

Frontend implementation plan: `docs/FRONTEND-BUILD-PLAN.md`

Backend functions this PRD's features build directly on:

`src/tools.py` (`find_account`, `build_account_brief`, `get_activities`,

`get_opportunities`, `get_usage_trend`, `get_tickets`, `get_contacts`),

`src/retrieval.py` (`search_enablement`), `src/agent.py` (tool

definitions, system prompt — reused unchanged for both chat surfaces).